# Fixed Price Extensions & Canberra Granny Flat Builders Design Agreement and Design Process

Client Name

Project name

Dear Firstname,

Thank you for the opportunity to provide you with your Planning Assessment Report for your property at
Project Name.

The purpose of this document is to outline the next step in the process to create your ideal secondary residence or fixed price extension with Fixed Price Extensions and (FPE) Canberra Granny Flat Builders (CGFB).

Creating your ideal design. There are three options for you, should you decide to continue with the process of designing and pricing your secondary residence or fixed price extension project with our team at CGFB.

- Modify an existing CGFB design for an investment of $2250 inc GST, which includes minor changes to the layout, but not the footprint of our existing design. This option has a limit of 2 minor changes. You will receive a detailed price and quality Project Proposal package once all minor changes have been completed.

- Create your own unique design for an investment of $3500 inc GST. You will receive a detailed Project Proposal which includes a full set of design plans including elevations, floor plans and 3D images of your dwelling. Your design will be quality assured to comply with all ACT Building and/or Development Approval criteria.

- Create a bespoke design for in investment of $77/hour inc GST. The bespoke design option applies when a design surpasses the custom or modification options. You will receive a detailed Project Proposal which includes a full set of design plans including elevations, floor plans and 3D images of your dwelling. Your design will be quality assured to comply with all ACT Building and/or Development Approval criteria.

ACT Government Mandatory Contours Survey the ACT Government mandates we undertake a detailed contours survey with a registered surveyor. You will own this site survey and the investment is $1100 in addition to the design agreement.

We have included a detailed list of frequently asked questions that relates to these design options for your convenience.  If you would like to proceed in designing the how to is explained in this document.

Thank you

Nick Constable | Director and Licensed Builder

# Next steps:

If you wish to proceed to the design phase, please complete one of the three following forms which are attached at the end of this document.

Option 1: Custom Design Agreement

Option 2: Modification of an Existing Design Agreement

Option 3: Bespoke Design Agreement

Once we have received your chosen option selected and signed, several activities are initiated. The first of which will be sending you forms 3 and 4, which are required to be signed by hand (ACT Government requirements). These forms are:

Form 2: Building File Search Authority

Form 3: Icon Minor Works Form

These two forms will be couriered to you with instructions on how to return them. Example documents are included at the send of this document. Please note that forms 3 and 4 cannot be signed through DocuSign and must be signed when the physical copies are sent.

We plan to have the initial design meeting at your premises with you within the first 14 working days from receiving your signed design agreement.  A follow up meeting will be planned for 14 days after the initial meeting and then every week until all parties agree the design is complete.

At the end of the Design Process, you will be asked to ‘sign off’ on the floor plans. This will allow CGFB to calculate the total investment value of your secondary residence or fixed price extension.

If you have any questions, please email – info@cgfb.com.au or call us on 1300 979 658.

# Differences Between Modification and Custom Designs

Modifying a design includes minor modification to an existing CGFB design. These are listed in our brochure, and each have a designated design number (e.g. Design 101). Minor modifications allow you to change minor aspects such as, window and door positioning, exterior colours, configuration of bathrooms and kitchens and mirroring the floor plan. This includes up to 3 changes. When engaging in a modification design agreement the footprint of the design cannot be changed.

A custom design is a unique design we create for you based on your specific needs and requirements. If you enter a modification design agreement and at any point your design exceeds the 3 included changes, you will automatically be changed to a custom design agreement.

Due to the range of existing designs available at the Canberra Granny Flat Builders, it has become far more efficient for clients to modify a secondary residence rather than create a custom design.

This means that your project is likely to be finished much faster than if you were to enter into a custom design agreement.

In relation to extension designs, using connector-based systems prove to be very efficient and provide value for customers as alterations to the roof systems and structural walls are significantly minimised. We encourage customers to consider the benefits of entering a modification design if they are using connection-based extensions.

# Mandatory Contours Survey

In order to lodge a development or building application in the ACT, we will require a contour survey of your block.

You can choose to either have the survey organised by CGFB or provide your own survey.

If you choose to have CGFB organise your survey, there is a minimum fee of $1100 to cover the cost of a professional site survey. These fees are dependent on block size and complexity and can vary between $1100 and $2400. This cost will be invoiced along with the cost of your chosen design agreement.

If you choose to organise your own survey, we will require both the PDF and DWG files the surveyor provided you. If you are unable to provide the DWG file, you will require a new survey. The survey must be dated within the last 12 months, otherwise it will be considered invalid and require updating.

# The scope of plans and documents we will create for you

| Document/Process | Modification Design | Custom Design |
| --- | --- | --- |
| Site Scope Report | Yes | Yes |
| Project Proposal | Yes | Yes |
| Existing site aerial plan | Yes | Yes |
| Building zone plan | Yes | Yes |
| Solar and building envelope plan | Yes | Yes |
| Snapshot 2D image of design (PDF) | Yes | Yes |
| Elevations Plans (North, South, East, West) (PDF) | Yes | Yes |
| Area Plan (PDF) | Yes | Yes |
| Access and Mobility Plan (secondary residences) | Yes | Yes |
| Demolition Plan (PDF) | Yes | Yes |
| Site Map (PDF) | Yes | Yes |
| Dimensional Floor Plan (PDF) | Yes | Yes |
| Furniture Floor Plan (PDF) | Yes | Yes |
| Public Register Floor Plan (PDF) | Yes | Yes |
| Services Plan | Yes | Yes |
| Erosion and Sediment Control Plan | Yes | Yes |
| High quality 3D Render | Yes | Yes |
| Solar analysis video of new design | Yes | Yes |
| Shadow diagrams (Winter) | Yes | Yes |
| Living infrastructure plan | Yes | Yes |
| Limited to two changes | Yes | Unlimited |
| Architectural files (ArchiCAD) | Not provided |  |

Your design will be quality assured to comply with all ACT Building and/or Development Approval criteria.

# Commencement plans: Example

# 3D Design Renders: Example

# Frequently asked questions and answers

What is my block and section number for my project?

Project Residential address: Project name

Block Number: ##

Section Number: ##

District or Division: Suburb

Why is there a price difference between creating a design and buying the design?

When you commit to designing your ideal Secondary Residence or Fixed Price Extension with the intention to build with CGFB, we discount the design process significantly.

The price for bespoke residential design services for quality designs is between $120 and $150 (inc gst) per hour or as much as 8% of the total project build cost. The plans we create during the design process are detailed to meet the requirements of the ACT Government including the Utilities Act (2000) and are ready to be lodged for development application. Because of the detail we can also provide a Fixed Price and Quality Agreement based on the detail of your plans.

Because we manage the building and planning approvals, we want to ensure that the design is as efficient and effective as possible whilst meeting your overriding objectives. Ultimately, we are accountable for building and completing your project in accordance with the Fixed Price and Quality Agreement.

QAID: 339

Can we change from a modification design to a custom design during the design process?

Yes, as the design process unfolds, customers may determine that they want to change the scope or concept of their project. If this is the case, your Designer will discuss the transfer process with you.

If you decide to change to a concept design, there are additional net costs. You simply pay the difference between the modification option and the custom option .

QAID: 34

What are the main differences between modifying a design and creating a custom design?

‘Modifying’ a design includes minor modification to an existing CGFB Design, which are listed in our brochure and have a designated design number (e.g. Design 101).  Minor modifications include keeping the original footprint of the design.

A ‘Custom’ design is a unique design we create for you based on your specific needs and requirements.

Due to the range of Canberra Granny Flat Designs, it has become far more efficient for customers to modify a Secondary Dwelling design rather than custom design a Secondary Dwelling.

When it comes to Extension Designs, using connector-based systems prove to be very efficient and provide value for customers as alterations to the roof systems and structural walls are significantly minimised.

We encourage customers to consider the benefits of entering a modification design if they are using connection-based extensions.

QAID: 341

What happens in the initial design meeting and during the design process?

The initial meeting is held at your residence (if possible) with our Client Service Manager and/or Designs Manager, our Customer Designer.  Our Scribe will also be present but online.

We aim to determine specifically what you would like to create. Using the Planning Assessment Report as a reference, we work with you to resolve the best positioning (and orientation) of your new project. We consider factors such as solar orientation, planning requirements, and interaction with the existing residence.

In this initial meeting, we may also use several existing concept designs or reference plans as a starting point for a conceptual floorplan.

Over the following weeks, we will meet with you in our office or via MS Teams video conference to refine and review the floor plan, snapshot, and elevations, until you are entirely happy with the layout and design that we have created.

QAID: 343

How long does the design process normally take?

Modification designs usually take between 8-12weeks, and unique custom designs usually take between 10-16 weeks. These timelines are based on the availability of the customer to meet and provide feedback.

QAID: 344

Why is the design process so cost-effective with CGFB in comparison to other builders and designers? Some builders/designers have quoted us upwards of $10,000 to design.

The primary reason is that we specialise in the design and building of Secondary Residences and Fixed Priced Extensions.

We are prepared to invest our resources and funds into the design process, as we know that if we achieve the right design, the approval and building process will be far more efficient and the cost of build will be reduced, whilst maintaining the primary objectives of the client.

When we started the business, we would refer customers to third party designers, which ultimately resulted in convoluted and expensive designs. Therefore, we made the decision to invest in our own design and planning teams.

QAID: 345

What happens if we want to make changes after approving the design?

We are more than happy to accommodate your needs and changes to deliver your preferred design. If the changes are reasonable, we won't apply any additional fees.

If you require substantial changes, an entirely different design, and/or we haven't commenced planning approvals or Inclusions plans, then we will reach an agreement on the costs associated to achieve your desired changes. This is based on an hourly rate of $120 inc GST,

QAID: 346

Can we use the CGFB and Fixed Price Extension's plans with another builder?

There will need to be a mutual agreement before our plans can be provided to alternative builders.

We subsidise over 50% of the direct costs incurred during the design process, so if you choose to take our design to an alternate builder we will apply a cost-recovery fee. The recovery fee is set at a flat rate of $6,600 for a modification design and $120inc GST for a custom design.

QAID: 347

How do we ensure that the design is sited correctly to maximize the secondary residence, yet minimise the complexity of the development application process?

We provide a Planning Assessment Report which takes into account the relevant planning legislation, utility/easement access, building codes and Australian standards.

This is considered while the design is being created with consultation from our planning approvals team to ensure that your secondary residence is sited in the optimal way to reduce complications.

QAID: 348

Can CGFB terminate the design process?

We hope this doesn’t happen; however, we do reserve the right to refund your full investment and terminate the design process if we feel we can’t achieve your project objectives.

QAID: 349

How do payments work and what are the payment options?

Payment is not required to commence the process. We will send you an invoice within 60 days of the completion and return of this agreement. You can pay via by EFT.

QAID: 351

What happens if we choose not to proceed shortly after beginning the design process?

If you advise us to cancel the agreement and we have not held an initial meeting, then we will apply a recovery fee of $300 for the building file searches, etc. If you decide to cancel after our first meeting, then we will invoice all associated fees.

QAID: 352

If we would like to start building quickly, what is our best option?

If you would like to build quickly, we suggest being as prepared as possible for the initial design meeting. This is due to the design phase being the only aspect in the overall process that we have some control over regarding the length of time required. Therefore, the best option is firstly to figure out exactly what you require in the design (in terms of bedrooms, living space, etc.).

Once you have figured out your needs and wish list, it is a good idea to go through our designs on the website to decide if you would like a modification or custom design. You should also consider where in your backyard you would like to site the building and why.

Finally, you should think about materials for the external cladding of the building, as this will be helpful for us to know in the initial design meeting.

QAID: 353

How is the Site Plan created?

In this early stage, the site map is created using satellite mapping imagery to determine the location of existing structures, as well as ACTMapi property detail information to determine boundaries.

During the planning approvals phase an electronic contour and detail survey will be completed to provide a highly accurate plan and detail of buildings, structures, landscaping, trees and other features on your property.

If you have recently had a contour and detail survey completed, we can use this during the initial design stage, but we will need you to arrange with your Surveyor to potentially have the survey updated to capture mandatory requirements.  Alternatively, we can provide a contour and detail survey after agreeing on a price to complete one.  On average Certified Surveyor fees range from $1,100 to $2,400 depending on the complexity of your block.

QAID: 354

Do we need to submit our plans for Development Approval? Or can we bypass this and go straight to a Building Certifier?

If you are intending to build a Class 1 structure, such as a granny flat/secondary residence then you will require development approval.

If you are intending to build a studio or home office that is un-inhabitable, we can take your design straight to a Building Certifier, providing that your proposal meets all the rules in both the Single Dwelling Housing Development Code and the Residential Zones Development Code.

With a fixed price extension, if the structure does not impede on the boundary setbacks or solar/building envelopes, and meets the ACT Government mandatory criteria, then you can go straight to the Building Certifier.

QAID: 355

Do I need to complete this agreement if I choose to proceed with an existing CGFB design?

Yes, in order for CGFB to create your Design Brief, we need to conduct the Building File Search and obtain Contours and Details survey of your block. In signing this Agreement, you are authorising CGFB to act on your behalf.

QAID: 358

What is the Site Scope Report?

This is undertaken by our operations and design teams. This report details all the potential additional work that may need to be undertaken. Specifically:

- Removal trees and vegetation

- Demolition of any existing structures

- Additional earthworks and excavation

- Additional infrastructure potentially mandated by utility and service providers

This report will indicate all and any site-specific works that may be required. This report is required in order for us to provide a fixed price agreement.

QAID: 360

What if we need help with Finance or Rental Return statement?

Please contact our office at: Info@cgfb.com.au or call 1300 979 658 and will be provide you with assistance and/or advice.

QAID: 361

What if I prefer to not have a CGFB street sign placed in my front yard?

Street signage allows CGFB to advertise, thereby keeping our marketing budget to a minimum.  If a street sign is not placed in your front yard, we charge $750 to supplement our marketing budget.

QAID: 362

Do I need to be in Canberra for meetings?

No, we understand the demand for travelling interstate or overseas.  However, as face-to-face is critical for our initial meetings, we utilise technologies like 'Zoom' and ‘MS Teams’ online conferencing tools. As long as you have an internet connection we can meet with you.

QAID: 363

Can I get the price for the entire project if my design is still in draft?

A floor plan and basic exteriors are insufficient data to go through our detailed pricing workflow process.  The pricing process requires significant effort from our Quality Assurance Team to ensure all details are correct and accurate. Therefore, we are unable to provide an estimate or quote until all the details are finalised and you have signed off on the design.

QAID: 364

Can I change the design after we sign the HIA agreement and proposal?

We want you to have the perfect design, however ongoing revisions after we commence the inclusions and planning approvals stages result in time delays and financial costs.

Window, door, cupboard and kitchen layout changes can be easily managed in the inclusions process without time delays or design costs.

When changes to the structural footprint of the design are required, this can have significant impacts on the planning rules and the costs to construct.

It may seem straightforward to:

- move a wall 500mm to the west

- add 1 meter to the design

- change the position of the laundry

However, these changes need to be redrawn and may trigger changes to the engineering plans and implications regarding planning approvals.

We would prefer that your design is perfect, but please note that there will be associated costs and time delays if we need to take on changes as outlined above.

Any of the structural changes, e.g. move walls, add a meter to the design, relocate laundry, etc., will take 2-4 weeks in design and estimating. This is the only way to recalibrate and adjust our fixed price guarantee and ensure we will meet planning regulations and codes.

The associated fees to engage our architects and planning team equates to approximately $120per hour inclusive of GST.

If you decide that you want to initiate design changes that require structural changes, we will provide a simple time estimate of total hours. Then enter into a project variation to the original agreement.

QAID: 489

If we have a pre-existing contours survey, can we use that?

Yes, we can use pre-existing contours and detailed survey provided they are completed by a certified Surveyor and it is in a CAD format (.dwg).

However, we may ask you to reengage your surveyor to complete contours and detailed survey, as determined by the ACT Planning requirements for approval.

QAID: 574

How current do site contour surveys need to be?

Ideally no older than 12 months. If they are older than 12 months, they are likely to be rejected by the Planning Department and/or the Certifier in the DA and BA stages.

The changes to the Single Dwelling Housing Code brought into effect on the 1 September 2022 by the ACT Government.

QAID: 586

Can you explain the investment of the site contours survey?

If you design with CGFB and FPE and don't proceed with construction, then we will need to apply the fee for the Contours Survey. This is typically between $1,100 and $1200 Inc. GST. You cannot build in the ACT without a current (<12mths) contours survey.

If you do build with us, the survey fee is absorbed and there will be no further investment required.

QAID: 587

Can I choose my preferred Certified Surveyor?

Yes. If you have a preferred land surveyor service provider, you can engage them directly to complete your block’s contours and detailed survey.

Please note that we will need the CAD electronic file and PDF version within three weeks of engaging the Designs Teams. Therefore we recommend you engage them as soon as you've signed our Design Agreement.

QAID: 588

Why are the follow-up design meetings held at your office?

In these meetings are held between 12pm and 5pm we can have access to our operations (building) staff, our planning approvals and inclusions teams. We also have other designers and resources.

Meetings held away from the office are not as effective as in-house meetings where we have access to our subject matter experts when answering or confirming questions like:

- Do you think we can build that?

- What is the planning rule on this?

- How do we integrate that efficiently?

QAID: 390

Is there a penalty or payment required if we cancel a design appointment with 24 hours?

We understand emergencies pop-up.

However, we will allocate at least two and generally three people per meeting. The time cost is a minimum of $250 in staff time. If we schedule and the appointment is cancelled within 24 hours, we reserve the right to apply a late cancellation fee and a design fee.

QAID: 391

Could you confirm what type of street sign will be erected and what it will look like?

Our street signs are made from solid timber frames with high quality printed corflute which are installed by an experienced trades person.

They are checked often to ensure they have not been damaged and are replaced or repaired within 24hrs if they are accidentally damaged.

QAID: 409

How many hours on average does a custom design take?

In 2021 we assisted 70 families with custom designs.

The average hours invested in terms of design and architectural services was 65 hours per custom design.

80% of these customers went on to seek planning approval and build with us and of the remaining 20% half have indicated that they are likely to build soon.

What reports will we require?

| Type | Meaning | Cost (all approximate) |
| --- | --- | --- |
| Driveway application | Approval is required if you plan to move, add, or modify a driveway on your block. This is because the land between the road and the boundary of your block is considered territory land, and the government requires approval on any changes made to this space. The application must be made, but then inspections are required as construction unfolds. | Application – $123 Inspections – $250 Total – $350 |

| Approval required | Trigger | Fee |
| --- | --- | --- |
| Driveway | New verge crossing or expanded existing crossing | $371.50 - fees to lodge and prepare forms |
| Stormwater | Stormwater easement on the block (regardless of encroachment) | $123.80 |
| Endorsed LMPP | All projects | No fee |
| Tree damaging activity | Works in the TPZ of a protected tree; protected tree removal. | No fee |

| Report | Value | Explained |
| --- | --- | --- |
| Site Visit and verbal advice | $180+GST | Assess trees in reference to the Tree Protection Act 2005 and establish if a tree may meet the criteria for removal or may require retention. Establish if a report is required |
| Tree Removal Application | $480+GST (1 Tree +$50 for each additional tree) | Draft report to address removal criteria and submit as part of tree removal application |
| Tree Survey (Preliminary Tree Assessment) | $650+GST (1- 4 Trees +$50 for each additional tree) | Assess and document trees on site, collect data set and draft report that includes a tree location plan and site photos to submit to ACTPLA or Tree Protection Unit or to identify potential design constraints and help guide design |
| Tree Survey and Development Impact Assessment | $850+GST (1-4 Tree +$50 for each additional tree) | Assess and document trees on site, collect data set and draft report that includes a tree location plan and site photos to submit to ACTPLA or Tree Protection Unit or to identify potential design constraints to help guide design Review development plans, assess the impact the development may have on the trees (remove, retain, protect) and provide design response/protection measure to obtain tree damaging permit |
| Tree Management Plan | $900+GST (1 – 4 Trees +$50 for each additional tree) | Draft a tree management plan suitable for ACTPLA or BA submission that includes a scaled Tree Protection Plan to accompany architectural drawings. |

Note that in certain circumstances, a tree survey, development impact assessment and tree management plan will be required and can be incorporated into one report for a reduced rate.  Large sites with more than 12 trees will reduce the per tree rate to $40 per tree.

QAID: 755

Why am I being asked to do a minor works form?

To accelerate the Planning Approvals’ process, we refer to your designs for utility company approval early. In a recent change of policy, Icon Water (the water and sewerage provider) assesses all submissions to identify whether they will require a fee under the Water and Sewerage Capital Contributions Code.

This assessment requires the submission of the attached “Minor Works Form”, which we have pre-filled for your convenience. We will then submit this form to their Hydraulic Assets team, who will send you a letter with their findings. For more information, please visit this page:  https://www.iconwater.com.au/Developers-and-Renovators/Capital-Contributions.aspx

QAID: 756

What happens if we need to obtain a fire rating report based on ACT Government Legislation?

We will subsidise the report and the report will be owned by the client. The owner will need to invest $200 to get report completed by a certified professional.

QAID: 759

## Example of Contours Survey Plan

# Option 1: Customer Design Authority - Custom Design - Terms and Conditions

I/We, [name/s] ________________________________________________________

The owner/s of the property at: ___________________________________________

Block: _##_ Section: _##_ District or Division of: __SUBURB_____________________

Agree to the following:

To create a unique custom design for an investment of $3500 including GST for architectural and design services.

In addition to the design services calculated at $3500, there is a mandatory requirement to undertake a certified contours site survey if you lodge a development or building application in the ACT.

We can either arrange the contours site survey for you for a value of $1100 including GST, or you can obtain directly from a certified surveyor at a cost of approximately $2000.

Upon entering this agreement our designs coordinator will contact you to determine how you would like to approach the mandatory contours survey and to arrange at our cost the building file and compliance search documents and ICON forms.

It is possible we will need to undertake detailed tree surveys and other mandatory reports as imposed by the ACT government. We will always seek your instructions before undertaking these reports.

The schedule of these fees is provided within this document and on our website. Approximately 25% of projects will require at least one of these mandatory reports.

By entering this agreement, you agree that the payment for professional services ($3500 including GST), the value of the site survey ($1100 inc GST) and any fees from mandatory reports is not conditional on you building with Canberra Granny Flat Builders and Fixed Price Extensions.

You also acknowledge that the 25+ associated plans and documents provided in the design phase are the exclusive proprietary and intellectual property of Canberra Granny Flat Builders and Fixed Price Extensions. Please note that you are only required to sign either option 1, 2 or 3.

Signature: ____________________Name: __________________________ Date:_________

*Please note only one owner is required to sign the design agreement.

# Option 2: Customer Design Authority – Modification of a Design – Terms and Conditions

I/We, [name/s] ________________________________________________________

The owner/s of the property at: ___________________________________________

Block: _##_ Section: _##_ District or Division of: __SUBURB_____________________

Agree to the following:

To modify an existing design for an investment of $2250 including GST (no changes to original footprint). Limited to 2 changes.

Existing design number: ________ (can be determined post agreement after initial consultation)

In addition to the modification agreement calculated at a fixed fee of $2250, there is a mandatory requirement to undertake a certified contours site survey if you lodge a development or building application in the ACT.

We can either arrange the contours site survey for you for a value of $1100 including GST, or you can obtain directly from a certified surveyor at a cost of approximately $2000.

Upon entering this agreement our designs coordinator will contact you to determine how you would like to approach the mandatory contours survey and to arrange at our cost the building file and compliance search documents and ICON forms.

It is possible we will need to undertake detailed tree surveys and other mandatory reports as imposed by the ACT government. We will always seek your instructions before undertaking these reports.

The schedule of these fees is provided within this document and on our website. Approximately 25% of projects will require at least one of these mandatory reports.

By entering this agreement, you agree that the payment for professional services at a fixed rate of $2200 inc GST, the value of the site survey ($1100 inc GST) and any fees from mandatory reports is not conditional on you building with Canberra Granny Flat Builders and Fixed Price Extensions.

You also acknowledge that the 25+ associated plans and documents provided in the design phase are the exclusive proprietary and intellectual property of Fixed Price Extensions and Canberra Granny Flat Builders. Please note that you are only required to sign either option 1, 2 or 3.

Signature: ____________________Name: __________________________ Date: _________

*Please note only one owner is required to sign the design agreement.

# Option 3: Customer Design Authority – Bespoke Design – Terms and Conditions

I/We, [name/s] ________________________________________________________

The owner/s of the property at: ___________________________________________

Block: _##_ Section: _##_ District or Division of: __SUBURB_____________________

The bespoke design option applies when a design surpasses the custom or modification options. This may include:

- When more than the limited two changes are required for a modification.

- When an additional option is required for a custom design.

Agree to the following:

Create a unique bespoke design at an investment of $77/hour including GST for architectural and design services.

In addition to the modification agreement calculated at a fixed fee of $2200, there is a mandatory requirement to undertake a certified contours site survey if you lodge a development or building application in the ACT.

We can either arrange the contours site survey for you for a value of $1100 including GST, or you can obtain directly from a certified surveyor at a cost of approximately $2000.

Upon entering this agreement our designs coordinator will contact you to determine how you would like to approach the mandatory contours survey and to arrange at our cost the building file and compliance search documents and ICON forms.

It is possible we will need to undertake detailed tree surveys and other mandatory reports as imposed by the ACT government. We will always seek your instructions before undertaking these reports.

The schedule of these fees is provided within this document and on our website. Approximately 25% of projects will require at least one of these mandatory reports.

By entering this agreement, you agree that the payment for professional services at a fixed rate of $2200 inc GST, the value of the site survey ($1100 inc GST) and any fees from mandatory reports is not conditional on you building with Canberra Granny Flat Builders and Fixed Price Extensions.

You also acknowledge that the 25+ associated plans and documents provided in the design phase are the exclusive proprietary and intellectual property of Fixed Price Extensions and Canberra Granny Flat Builders. Please note that you are only required to sign either option 1, 2 or 3.

Signature: ____________________Name: __________________________ Date: _________

*Please note only one owner is required to sign the design agreement

# Form 2: Example Building File Search Authority Form

# Environment, Planning and Sustainable Development Directorate

This form will be couriered to you once either option 1 or 2 is returned. This is an example of what the form will look like.

I/We, ____John and Fredrick Smith___________________________, the owner(s) of the

property at_____123 Small Street, Kaleen ACT 2617________________________________

being, Block: _12_ Section: _1_ District or Division of: __KALEEN______________________

Authorise Turnkey Creations Pty Ltd to apply on my behalf for the building files of the above-mentioned property.

Please note that all owners listed on the title deed will be required to sign this form for submission.

Name: JOHN SMITH

Signature:

Date: 12/11/2021

Name: FREDRICK SMITH

Signature:

Date: 12/11/2022

# Form 3: Example Icon Minor Works Form

To accelerate the planning approval process, we refer your designs to the utility company for approval early. This requires the submission of the attached ‘Minor Works Form’, which we will prefill for your convenience for you to sign and return. We will then submit this form to Icon (Hydraulic Assets Team) who will send you a letter with their findings. For more information please visit: https://www.iconwater.com.au/Developers-and-Renovators/Capital-Contributions.aspx

This form will be couriered to you once either option 1 or 2 is returned. This is an example of what the form will look like.

*Please note that the example minor works form extends over the next 3 pages.